BIMAYA

Online Insurance Made Easy

Product Requirements Document (PRD)

Web · Android · iOS · Admin Panel

| Version: | 1.0 |
| --- | --- |
| Status: | Phase 0 complete; Phase 1 in progress |
| Prepared by: | Aman Rauniyar |
| Date: | September 2026 |

# Table of Contents

# 1. Overview

## 1.1 Product Summary

Bimaya is a digital insurance marketplace for Nepal, letting customers discover, compare, and purchase insurance policies (Life, Health, Vehicle, Travel) online, while giving insurance providers a digital distribution channel and giving regulators/administrators oversight through an approval-based moderation workflow.

## 1.2 Problem Statement

- No centralized platform exists in Nepal to compare insurance policies across providers

- Insurance awareness and digital penetration remain low; the buying process is manual, agent-dependent, and paperwork-heavy

- Insurance providers lack an efficient digital distribution channel to reach new customers

## 1.3 Goals

- Let a customer discover, compare, and purchase a policy entirely online, with digital KYC and payment

- Give providers a self-service portal to publish and manage their own policy catalog

- Give Admin full moderation control so nothing reaches customers without approval

- Ship an MVP that is honest about scope — a working core loop before breadth of features

## 1.4 Non-Goals (for MVP)

- AI-based recommendations, chatbot support — deferred to Phase 3 per roadmap

- Multi-language (Nepali/English) UI — deferred

- Multi-user/team accounts for a single Provider — not in MVP scope (see Section 6, Open Decisions)

- Native mobile apps are not part of Phase 0/1 — Web ships first

# 2. Target Users & Personas

| Persona | Context | Core Need |
| --- | --- | --- |
| Priya, 29 — Customer | Kathmandu office worker, first-time insurance buyer | Wants to compare health/life policies without visiting an agent; trusts digital payments (uses eSewa daily) |
| Rajesh, 45 — Provider Ops Manager | Manages policy catalog for a mid-size insurer | Needs to publish/update policies quickly and see leads without calling IT |
| Admin (Bimaya internal) | Platform operator | Needs to approve providers/policies fast and trust that unapproved content never leaks to customers |

# 3. Platform Scope

Three coordinated platforms, one shared backend API, one database:

- Web Application — customer marketplace, Provider portal, Admin panel (all three user roles, web-only for Provider/Admin)

- Mobile Application — Android & iOS, customer-facing only, built after the Web API surface stabilizes

- Admin Panel — currently Django's built-in admin, a deliberate MVP choice to avoid building bespoke dashboard UI before the core transaction loop works

Decision: Provider and Admin functionality is Web-only by design — customers are the only role that needs mobile access.

# 4. Current Build Status

This reflects a direct review of the codebase as of September 2026, cross-checked against the SRS.

## 4.1 Backend (Django + DRF + PostgreSQL)

| Feature Area | Status | Notes |
| --- | --- | --- |
| Authentication (register, OTP, login, JWT, password reset) | Done | 11 endpoints; Argon2 hashing, JWT blacklist on logout, scoped rate limiting |
| Provider profile & approval workflow | Done | Admin approval gates visibility; matches SRS 3.4.2 |
| Policy catalog (create, edit, submit, approve, list, search, compare) | Done | Editing a live policy reverts it to pending re-review — a safeguard beyond spec |
| Purchases (PolicyPurchase model + flow) | In Progress | Build prompt issued; unblocks checkout |
| Payments (eSewa / Khalti integration) | In Progress | Depends on Purchases; sandbox integration first |
| Documents (KYC upload, policy PDF generation) | Not Started | Empty app shell exists |
| Claims (submit, track, provider review) | Not Started | App does not exist yet; depends on Purchases |
| Notifications (email/SMS/push triggers) | Not Started | App does not exist yet |
| Admin dashboard (stats, revenue, reports) | Not Started | Django admin covers data tables, not analytics |

## 4.2 Frontend (Next.js + React + Tailwind)

| Feature Area | Status | Notes |
| --- | --- | --- |
| Auth flow (login, register, OTP, password reset) | Done |  |
| Marketplace (categories, policy detail, compare) | Done |  |
| Customer dashboard | Done | Purchases list pending backend |
| Provider dashboard (policies, profile) | Done |  |
| Checkout | In Progress | UI built; payment submission not yet wired to backend |
| Claims UI | Not Started |  |
| KYC upload UI | Not Started |  |
| Admin UI (custom, beyond Django admin) | Not Started | Deferred past MVP |

## 4.3 Mobile

| Feature Area | Status | Notes |
| --- | --- | --- |
| Flutter app (Android & iOS) | Not Started | Planned after Web API surface stabilizes, to avoid building against a moving target |

# 5. Functional Requirements by Module

## 5.1 Authentication

- Registration via phone/email, OTP verification, secure login/logout, password reset, role-based access (Customer / Provider / Admin)

## 5.2 Customer Module

### 5.2.1 Insurance Discovery

- Browse by category (Life, Health, Vehicle, Travel); search; filter by premium, coverage, provider, duration; side-by-side comparison

### 5.2.2 Policy Purchase

- Policy selection, nominee details, KYC upload, online payment (eSewa/Khalti), confirmation & digital receipt

### 5.2.3 Policy Management

- View active/expired policies, download documents, renewal reminders

### 5.2.4 Claims Management

- Submit claims with supporting documents, track status, receive update notifications

## 5.3 Provider Module (Web only)

- Company registration & KYC, profile management, create/update/deactivate policies, view purchases & leads, handle claims, view sales dashboard

## 5.4 Admin Module (Web only)

- Dashboard (users, policies, transactions), approve providers/policies, verify KYC, manage users/providers/policies, generate reports

# 6. Open Product Decisions

Needs a decision: Providers currently map 1-to-1 with a single user account — no team/staff concept. Not a gap against the SRS (never specified), but cheaper to decide now than to retrofit once Purchases/Claims are built on the current assumption.

- Should a Provider company support multiple staff logins with different permission levels (Owner / Staff / Viewer)?

- What is the actual commission/revenue model per transaction, and does Payments need to account for provider payouts in MVP or later?

- Is a custom Admin dashboard needed for launch, or does Django admin suffice through Phase 1?

# 7. Success Metrics

| Metric | Definition | MVP Target |
| --- | --- | --- |
| Activation | % of registered customers who complete OTP verification | > 80% |
| Discovery → Purchase | % of policy detail views that convert to a completed purchase | 5-8% (MVP baseline) |
| Provider Supply | Number of Admin-approved providers live at launch | ≥ 5 |
| Catalog Depth | Number of Admin-approved policies across all 4 categories | ≥ 30 |
| Claim Resolution | Median days from claim submission to status update | < 7 days |
| Platform Reliability | Uptime | ≥ 99% |

# 8. Roadmap

## Phase 0 — Foundation (Complete)

- Authentication, provider onboarding, policy catalog & approval workflow, customer/provider web dashboards

## Phase 1 — Transact (In Progress)

- Purchases, Payments (eSewa/Khalti), Documents (KYC + policy PDFs), checkout wiring

## Phase 2 — Support & Trust

- Claims module, Notifications (email/SMS/push), Admin dashboard & reports

## Phase 3 — Scale

- Flutter mobile app (Android & iOS), AI-based recommendations, chatbot support, multi-language UI, government insurance system integration

# 9. Assumptions & Risks

- Assumption: Insurance providers will supply accurate, timely policy data once onboarded

- Assumption: eSewa and Khalti sandbox behavior matches production closely enough for MVP testing

- Risk: Regulatory approval from the Insurance Board of Nepal is a dependency outside engineering's control

- Risk: Low existing precedent for multi-provider insurance marketplaces in Nepal means demand is less validated than in mature markets

- Risk: Single-user-per-provider model may need retrofitting if real provider companies require multi-staff access sooner than expected